OpenClaw / SureThing - Implementation Plan

# 1. Purpose

This repository is a runnable simulation dashboard for an OpenClaw-style meta-cognitive architecture. The goal of this implementation plan is to harden the simulator into a production-grade system with:

Persistent, append-only provenance (EventSpine)

Tamper-evident integrity (hash chaining + signatures)

A real falsification loop (FSC) with measurable compression

Observability integration (Failure Planes → real telemetry)

A tool/runtime gateway (capability caging + audit)

A deep repository intelligence pipeline (structure, LOC, risks, evidence)

# 2. System Overview

## 2.1 Core Modules

EventSpine: append-only event log for all system activity.

Wheel (R1-R7): developmental stage state machine, with re-entrant collapse.

SymbioticLoop: human ↔ assistant loop emitting intents, actions, and outputs.

CollapseProtocol: anomaly → model → tests → probes → measures → compression.

ArchetypeEntities: named roles (Router/Namer/Substrate/etc.) with permissions.

FailurePlanes: failure-mode taxonomy and detection emission.

EVEZ Adapter: FSC claim engine + Visual Cognition artifacts + EvezSpine chain.

GitHub Repo Analyzer: runs the framework against repositories to detect patterns/risks.

## 2.2 Dataflow (high level)

Human declares intent → EventSpine `INTENT_DECLARED`.

Assistant plans/acts → `ACTION_EMITTED` + tool probes.

Signals and failures → `SIGNAL_EMITTED` / `FAILURE_DETECTED`.

Anomaly triggers CollapseProtocol → `COLLAPSE_INITIATED`.

FSC extracts claims and falsifiers → tests → measures.

Compression applied for claims that do not survive falsification → `COMPRESSION_APPLIED`.

# 3. EventSpine Hardening

## 3.1 Persistence

Target: events survive reload and can be exported/imported.

Baseline: local persistence using browser storage (localStorage or IndexedDB).

Production: server-side append (Postgres/SQLite) + client caching.

## 3.2 Integrity (tamper evidence)

Target: mutations are detectable.

Add per-event envelope:

- `prevHash`: previous event hash   - `hash`: hash(prevHash | canonical_event)   - `sig`: signature over `hash`

Canonicalization requirement:

- deterministic ordering of object keys   - explicit nulls for missing optional fields

Production upgrade: replace symmetric HMAC with asymmetric signatures (WebCrypto ECDSA/Ed25519) and publish the public key for third-party verification.

## 3.3 Verification APIs

Required APIs:

`verifyIntegrity()` → (valid, failingIndex, reason)

`exportState()` / `importState()`

`rotateKey()` for signer rotation (with key custody rules)

# 4. FSC Compression Workflow

## 4.1 Missing link today

Current system scaffolds claims and falsifiers but does not consistently mark `compressed` based on test outcomes.

## 4.2 Production target

Claims are extracted with provenance and falsifiers.

Each claim must map to one or more measurable tests.

Compression state flips only when:

- falsifiers are executed or explicitly waived with justification   - evidence is recorded   - confidence is updated

Deliverable: a deterministic compression decision function with a serialized evidence trail.

# 5. Observability Bridge

## 5.1 Goal

Replace simulated failures with real operational telemetry.

## 5.2 Implementation

Ingest OpenTelemetry traces/metrics/logs.

Map signals to FailurePlanes:

- routing, dns, cache, auth, dependency, supply chain, etc.

Emit normalized events into EventSpine:

- `SIGNAL_EMITTED`   - `FAILURE_DETECTED`

# 6. Tool Runtime + Capability Cage

## 6.1 Goal

Turn the SymbioticLoop from simulated execution into a real tool runtime that is auditable.

## 6.2 Requirements

Tool gateway enforces:

- allowlist/denylist per entity   - rate limits   - data egress controls

Every tool invocation emits:

- request spec   - response summary   - artifacts pointers   - error traces

# 7. GitHub Repo Analyzer: Deep Mode

## 7.1 Goal

Move from shallow root listing to evidence-backed deep analysis.

## 7.2 Implementation

Fetch full tree using GitHub Trees API (`recursive=1`).

Compute LOC by fetching text files under resource budgets:

- max files fetched   - max bytes per file   - max total bytes

Report coverage explicitly:

- `locCountedFiles`, `locCoveragePct`.

Production upgrade: server-side proxy for GitHub tokens, deep parsing of dependency manifests, and incremental caching.

# 8. Roadmap

## Phase 1 - Integrity + Persistence (1-2 sprints)

EventSpine persistence and integrity envelope

UI integrity status + export state

EvezSpine hash upgrade

## Phase 2 - FSC Compression (1 sprint)

Test mapping + execution records

Compression decision function

Evidence serialization

## Phase 3 - Tool Runtime (2-3 sprints)

Tool gateway with capability cage

Audit events + artifact store

## Phase 4 - Observability + Failure Planes (2 sprints)

OpenTelemetry ingestion

FailurePlane detectors + dashboards

## Phase 5 - Repo Intelligence v2 (2 sprints)

Server-side GitHub proxy

Full LOC + dependency parsing

Evidence trail for every insight/anomaly

# 9. Testing Strategy

Unit tests:

- canonicalization stability   - hash chain correctness   - signature verification   - import/export round trip

Property tests (recommended):

- random event sequences must verify   - mutation must fail verification

UI tests:

- integrity badge status   - export produces expected JSON

# 10. Risks and Mitigations

Key loss / rotation: export key custody rules; persist keys securely; use asymmetric keys in production.

API limits (GitHub): caching + budgets + server proxy.

Storage limits (browser): eviction policies + snapshotting + server append.

Canonicalization drift: version canonical schema and include `schemaVersion` in hash preimage.